Bookshelf Project

Unified Evaluation & Roadmap

Forked from pennydreadful/bookshelf (Readarr revival)

Prepared: 2026-07-29

Sources: Codebase analysis, audiobookshelf comparison, fork survey of all active Readarr forks

This document consolidates the Bookshelf Evaluation & Roadmap, Metadata Comparison (Audiobookshelf vs Bookshelf), and Fork Survey (Cherry-Pick Recommendations) into a single source of truth.

# Table of Contents

# 1. Executive Summary

Readarr was retired in mid-2025 when its cloud metadata API (bookinfo.club, backed by GoodReads scraping) went permanently offline. The Servarr team cited unusable metadata, lack of maintainer time, and a stalled Open Library migration as reasons.

Bookshelf (pennydreadful/bookshelf) is the strongest fork to build on. It already solves the two most critical issues: metadata works out of the box (via rreading-glasses with GoodReads or Hardcover backends), and Servarr analytics telemetry has been stripped. It also adds native MyAnonamouse support and Hardcover list imports.

However, significant technical debt remains: .NET 6 (end-of-life since Nov 2024), a legacy React frontend, stale NzbDrone namespaces, and 46 open issues. A survey of all active Readarr forks found one — Faustvii/Readarr — with production-quality improvements worth cherry-picking (EPUB metadata extraction, series-aware matching, N+1 query fixes). A deep comparison with audiobookshelf's metadata engine revealed that client-side fuzzy matching is the single biggest gap to close.

# 2. What Bookshelf Already Fixed (vs. Readarr)

## 2.1 Metadata Provider

Metadata is no longer cached locally. Supports self-hosted metadata via UI or METADATA_URL env var. Ships with two Docker tag variants: softcover (GoodReads, backward-compatible with existing Readarr DBs) and hardcover (Hardcover.app, higher quality but requires fresh deployment).

## 2.2 Telemetry & Privacy

Removed Servarr analytics/spyware. Sentry error reporting configuration remains in Directory.Build.props but tokens are blank by default.

## 2.3 Indexer Support

Native MyAnonamouse support without needing Prowlarr. Hardcover list import added. Improved matching logic.

# 3. Technical Stack Assessment

| Component | Current State | Risk / Action |
| --- | --- | --- |
| .NET Runtime | net6.0 (EOL Nov 2024) | CRITICAL: Upgrade to .NET 8 LTS or .NET 9 |
| Frontend | React (legacy class components, webpack) | Modernize to functional components, consider Vite |
| Database | SQLite (primary) + Postgres option | OK — solid for self-hosted |
| ORM / Data | Dapper 2.0.151 | OK — lightweight, performant |
| HTTP Client | RestSharp 106.15 (legacy) | Upgrade to 112+ or switch to HttpClient |
| JSON | Newtonsoft.Json 13.0.3 | Consider System.Text.Json for perf |
| DI Container | DryIoc 5.4.3 | OK — fast, mature |
| Namespaces | NzbDrone.* root namespace | Cosmetic but confusing — rename to Bookshelf.* |
| CI/CD | GitHub Actions (Docker only) | Need full CI: build, test, publish binaries |
| Runtime IDs | Linux-only (x64, musl-x64, musl-arm64) | Add Windows/macOS for native installs |
| Logging | NLog 5.1.4 | OK |
| Image Processing | SixLabors.ImageSharp 3.1.11 | OK — recently updated |

# 4. Metadata Architecture Gap Analysis

A deep comparison between audiobookshelf's metadata engine (the gold standard) and Bookshelf's approach reveals the core architectural gap driving most open issues.

## 4.1 Architecture Comparison

| Aspect | Audiobookshelf | Bookshelf |
| --- | --- | --- |
| Language | JavaScript (Node.js) | C# (.NET 6) |
| Providers | Google, Audible, OpenLibrary, iTunes, FantLab, Custom | Single proxy (rreading-glasses) |
| Matching | Client-side Levenshtein distance, fuzzy candidates | Server-side, query sent verbatim |
| Retries | Up to 5 fuzzy retries with cleaned variants | Up to 60 retries (same query, rate-limit only) |
| Confidence | Weighted: 70% duration + 20% title + 10% author | None — results returned as-is |
| Caching | None (stateless) | LazyCache + CachedHttpResponseService (30-60 min) |
| Custom | Full OpenAPI provider spec | Self-hosted metadata URL only |

## 4.2 Key Audiobookshelf Techniques to Adopt

Client-Side Fuzzy Matching (Critical)

The single biggest improvement opportunity. Bookshelf issues #59, #92, #109, #131 all trace to the lack of fuzzy matching. When the metadata API returns slightly different title/author formatting, Bookshelf fails silently. Audiobookshelf uses Levenshtein distance with configurable thresholds (maxTitleDistance=4, maxAuthorDistance=4) and generates multiple search candidates by stripping subtitles, edition markers, parenthetical content, and accented characters.

Multi-Provider Fallback (High)

Audiobookshelf queries Google Books, Open Library, Audible, iTunes, FantLab, and custom providers independently. Adding even Google Books as a fallback would dramatically improve hit rates for books that GoodReads/Hardcover handles poorly.

Match Confidence Scoring (Medium)

Audiobookshelf scores results with a weighted formula. For ebooks, adapt to: title similarity (40%) + author similarity (30%) + page count proximity (20%) + ISBN/ASIN exact match bonus (10%). Surface scores in the UI so users can see why a match was chosen.

## 4.3 What Bookshelf Does Well

Identifier-based search (author:ID, work:ID, isbn:VALUE) is clean and well-implemented. Edition tracking is more sophisticated than audiobookshelf — tracks multiple editions per work, monitors the most popular, supports user overrides. Series linking is comprehensive with position tracking. Rate limit handling with Retry-After header respect is robust. Dual metadata backend (GoodReads/Hardcover) gives users a choice audiobookshelf doesn't offer.

# 5. Fork Landscape Survey

All active Readarr forks were evaluated. Only Faustvii/Readarr (153 stars, 66 commits ahead, 108 files changed) contains production-quality improvements worth porting.

## 5.1 Faustvii/Readarr — Cherry-Pick Targets

EPUB Metadata Extraction

Extracts Goodreads ID (via dc:identifier "goodreads"/"GOODREADS:" scheme) and ASIN (via "MOBI-ASIN" scheme) directly from EPUB/OPF metadata. Enables automatic identification without filename parsing or remote API calls. Critical for well-tagged EPUB libraries. Files: EpubParser.cs, ParsedBookInfo model.

Series-Aware Title Matching

Strips series prefixes during identification (e.g., "The Wheel of Time #5 - The Fires of Heaven" → "The Fires of Heaven"). Both Readarr and Bookshelf fail when titles include series info, which is extremely common. Files: DistanceCalculator.cs.

Improved Author Matching

Handles common variations ("J.R.R. Tolkien" vs "JRR Tolkien" vs "Tolkien, J.R.R.") that cause false negatives. Files: DistanceCalculator.cs, IdentificationService.cs.

Identifier Prefix Stripping

Strips "isbn:", "asin:", "goodreads:" prefixes from metadata values before matching. Many EPUBs include these prefixes, causing lookup failures when passed verbatim to APIs.

N+1 Query Elimination & Paging

Removed lazy-loaded navigation properties causing N+1 patterns on book list pages. Added server-side paging with infinite scroll. For libraries over 1000 books, this dramatically improves load times.

Security Fixes

CVE-2025-27789 and babel CWE-1333 (ReDoS). Port regardless of timeline.

OpenTelemetry, GitHub Actions CI, GitHub Releases Update Provider

Observability instrumentation, full CI pipeline with semantic release, and GitHub-based update mechanism replacing defunct Servarr updates. Adapt for our CI rather than direct cherry-pick.

## 5.2 Cherry-Pick Feasibility

Faustvii's fork diverges from the same Readarr base that Bookshelf forked from. Both still use NzbDrone.* namespaces, so patches apply cleanly. The matching improvements (DistanceCalculator, IdentificationService) operate below the metadata provider layer, so they're compatible with Bookshelf's rreading-glasses integration. Verify tests pass against Bookshelf's metadata pipeline before merging.

## 5.3 Other Forks (Dismissed)

| Fork | Stars | Status | Assessment |
| --- | --- | --- | --- |
| embire2/Readarr | 16 | Stale | Vaporware. Large README, Phase 2 roadmap, zero code changes. |
| ricetim/readarr-rresurrected | 3 | Minimal | Config tweaks only. No substantive improvements. |
| Primebyte/Mangarr | 5 | Niche | Manga-specific. Different use case, not applicable. |
| iuliandita/readarr | 1 | Inactive | Personal fork, trivial changes. Nothing to port. |

# 6. Open Issues Analysis (46 Open)

## 6.1 Critical Bugs

#92: Search succeeds but fails to add items — 13 comments — core workflow broken for some users.

#59: Searches fail for books that exist in GoodReads — 12 comments — metadata matching unreliable.

#165: qBittorrent authentication failure from container — 13 comments — download client broken.

#109: Can't add author/books — fundamental add workflow failing.

#117: Cannot refresh authors with no cover image — URLFormatException crash.

#134: Author refresh drops works with many editions — popular books go missing.

#131: Can't import author with pen name — alias handling broken.

## 6.2 Quality of Life / UX

#42: Release rejected for many books — matching/quality profile too strict.

#96: Manually edited edition ignored on rename — override not persisted.

#88: UI still shows 'Goodreads' in Hardcover build — branding not conditional.

#100: Allow disabling search-as-you-type — performance/UX preference.

#53: How to fix incorrectly mapped books — no UI for manual remapping.

#63: Missing series, failure to refresh author — series metadata gaps.

## 6.3 Feature Requests

#7: Ebook + audiobook in same root directory — most requested feature, original Readarr limitation.

#51: Binary releases (not Docker-only) — important for non-Docker adoption.

#52: Language filter. #64: Edition filter. #115: Followed/Liked lists.

#90: Audiobookshelf metadata compatibility. #94: Booklore upload integration.

#50: Z-Library connection. #141: Anna's Library support.

## 6.4 Infrastructure / Deployment

#49: Root folder not writable by user 'abc' — Docker permissions. #10: Permission denied on config.xml. #103: Nyaa.si indexer error.

# 7. Competitive Landscape

| Project | Pros | Cons | Status |
| --- | --- | --- | --- |
| Bookshelf | Direct Readarr fork, metadata fixed, telemetry removed, active community | Still .NET 6, inherits all Readarr tech debt | Active |
| Bindery | Clean-room Go+React rewrite, modern stack | Usenet-only (no torrent), early stage (245 stars) | Active |
| rreading-glasses | Drop-in metadata proxy for existing Readarr | Doesn't fix app bugs, just metadata | Active |
| LazyLibrarian | Mature Python project, long history | Different architecture, less polished UI | Active |

# 8. Unified Roadmap

This roadmap integrates findings from the codebase evaluation, audiobookshelf metadata comparison, and fork survey into a single phased plan.

## Phase 1: Stabilize & Modernize Foundation (Weeks 1–4)

Goal: Get off EOL dependencies, fix critical bugs, establish CI, and port security fixes.

### Framework Upgrade

Upgrade from .NET 6 to .NET 8 LTS (or .NET 9). Update all Microsoft.Extensions.* and AspNetCore packages. Update RestSharp from 106.x to current or replace with HttpClient. This must happen first — everything else builds on a supported runtime.

### Critical Bug Fixes

Fix search/add failures (#92, #59, #109) — these block the core workflow. Fix author refresh crashes (#117 URLFormatException, #134 edition-drop, #131 pen names). Fix qBittorrent container auth (#165) and Docker permission issues (#49, #10).

### Security Patches (from Faustvii)

Cherry-pick CVE-2025-27789 and babel CWE-1333 (ReDoS) fixes immediately. These are isolated security patches with no dependency on other changes.

### CI/CD & Infrastructure

Set up GitHub Actions CI: build, run tests, publish Docker images and binary releases (#51). Adapt Faustvii's CI pipeline and semantic release approach. Add GitHub Releases update provider to replace defunct Servarr update mechanism.

### Namespace Rename

Rename NzbDrone.* namespaces to Bookshelf.* — sets the identity of the fork and must happen before cherry-picking from Faustvii (do it first to avoid merge conflicts later).

## Phase 2: Metadata & Matching Quality (Weeks 5–8)

Goal: Close the metadata quality gap using techniques from audiobookshelf and improvements from Faustvii.

### Cherry-Pick Faustvii Matching Improvements

Port EPUB metadata extraction (EpubParser.cs — Goodreads ID and ASIN from OPF). Port series-aware title matching (DistanceCalculator.cs — strip series prefixes). Port improved author matching (handle initials, name order variations). Port identifier prefix stripping ("isbn:", "asin:", "goodreads:" prefixes). These operate at the identification layer below the metadata provider, so they're compatible with rreading-glasses.

### Client-Side Fuzzy Matching (from audiobookshelf analysis)

Implement Levenshtein distance scoring in the search pipeline (maxTitleDistance=4, maxAuthorDistance=4). Add title normalization — strip subtitles, parenthetical content, edition markers, accented characters. Add author normalization — handle middle initials, 'et al.', accented characters, first-last/last-first variations. Generate multiple search candidates from a single query, ranked by likelihood. This is the single highest-impact improvement and directly fixes #59, #92, #109, #131.

### Match Confidence Scoring

Implement weighted scoring: title similarity (40%) + author similarity (30%) + page count proximity (20%) + ISBN/ASIN exact match bonus (10%). Surface confidence scores in the UI. Allow user-configurable minimum confidence thresholds.

### UX Fixes

Fix edition override persistence (#96). Add manual book remapping UI (#53). Implement series metadata support (#63). Conditional UI branding for Hardcover vs GoodReads (#88). Add language filtering (#52).

## Phase 3: Performance & Feature Parity (Weeks 9–16)

Goal: Handle large libraries, add fallback providers, and surpass original Readarr.

### Performance (from Faustvii)

Cherry-pick N+1 query elimination (replace lazy-loaded nav properties with eager .Include() calls). Port infinite scroll/paging for book lists. For libraries over 1000 books, these are essential.

### Multi-Provider Metadata Fallback (from audiobookshelf analysis)

Add IMetadataProvider interface with Search, GetByISBN, GetByASIN methods. Implement Google Books as first fallback provider. Implement Open Library as second fallback (simple API, good ISBN coverage). Add provider priority/fallback logic in the search pipeline.

### Feature Development

Ebook + audiobook in same root directory (#7) — the most requested feature across Readarr's entire history. Edition filtering (#64). Audiobookshelf metadata compatibility (#90). List import improvements (#115). Search-as-you-type toggle (#100).

### Observability (from Faustvii)

Port OpenTelemetry instrumentation for distributed tracing. Useful for debugging metadata lookup failures in production.

## Phase 4: Long-Term Vision (Ongoing)

Open Library as a third metadata backend — the migration Readarr never completed. Custom provider API (OpenAPI spec, from audiobookshelf model) for community-built integrations. Calibre-web/Booklore integration (#94). Windows and macOS native binary releases. Frontend modernization (class components → hooks, webpack → Vite). Plugin/extension architecture. API v2 design. Audible/Audnexus provider for audiobook metadata. DevContainer setup for contributor onboarding (adapt from Faustvii).

# 9. Change Source Map

Where each improvement originates and when it's scheduled.

| Change | Source | Phase | Issues Fixed |
| --- | --- | --- | --- |
| .NET 8 upgrade | Original analysis | 1 | EOL risk |
| Critical bug fixes (#92,59,109,165) | Issue tracker | 1 | #92, #59, #109, #165 |
| Security patches (CVE, ReDoS) | Faustvii | 1 | CVE-2025-27789 |
| CI/CD + binary releases | Faustvii + original | 1 | #51 |
| Namespace rename | Original analysis | 1 | Identity |
| EPUB metadata extraction | Faustvii | 2 | Auto-import quality |
| Series-aware title matching | Faustvii | 2 | #42, #59 |
| Author matching improvements | Faustvii | 2 | #131 |
| Identifier prefix stripping | Faustvii | 2 | Import failures |
| Levenshtein fuzzy matching | Audiobookshelf | 2 | #59, #92, #109, #131 |
| Search candidate generation | Audiobookshelf | 2 | #59, #92 |
| Match confidence scoring | Audiobookshelf | 2 | #42 |
| Manual remapping UI | Issue tracker | 2 | #53 |
| N+1 query elimination | Faustvii | 3 | Performance |
| Infinite scroll/paging | Faustvii | 3 | Large library UX |
| Google Books fallback | Audiobookshelf | 3 | Search coverage |
| Open Library fallback | Audiobookshelf | 3 | ISBN coverage |
| Ebook+audiobook same root | Issue tracker | 3 | #7 |
| OpenTelemetry | Faustvii | 3 | Observability |
| Custom provider API | Audiobookshelf | 4 | Extensibility |
| Frontend modernization | Original analysis | 4 | Tech debt |